BASICS OF SOFTWARE TESTING

https://github.com/pawelsikora/mkdocs-cdoc

Semester Project Report

ISTQB Foundation Level Syllabus

Deliverable Type

Mark the applicable deliverable with an “X” or delete the others:

| Deliverable | Due |
| --- | --- |
| () Exploratory Report | Week 1-2 |
| (X) TEST PLAN | Week 3 |

Group Information

| Group Number | 4 |
| --- | --- |
| Assigned Feature Area | Area 4: Page Generation & Output Validation |
| Repository URL | https://github.com/degebozkurt/munzur |
| Branch Name | Main |

Group Members

| # | Full Name | Student ID | Role This Iteration |
| --- | --- | --- | --- |
| 1 | Samet Yıldırım | 110298 | Test Lead |
| 2 | Berkay Durmaz | 107925 | Test Architect |
| 3 | Deniz Ege Bozkurt | 107654 | Manual Test Engineer |
| 4 | Deniz Arda Cengiz | [ID] | Test Automation Engineer |

Document Version History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 9.03.2026 | Deniz Ege Bozkurt | Creating of the group |
| 1.1 | 10.03.2026 | Deniz Ege Bozkurt | Completed Exploratory Report for Area 4 |
| 1.2 | 23.03.2026 | Deniz Ege Bozkurt | Added Test Plan sections for Area 4. |

1. Executive Summary

In this week, we studied the mkdocs-cdoc plugin. Our group focused on Area 4: Page Generation. We set up the Python environment and ran the example project. Everything is working, and we are ready to test the generated HTML pages.

2. Scope & Objectives

2.1 Objective

The goal is to test if the plugin creates the documentation pages correctly. We want to see if the functions and tables look right in the browser.

(TEST) Objectives: The primary goal is to verify that the mkdocs-cdoc plugin correctly maps extracted C data to the generated HTML pages (Area 4). We will specifically validate the visual layout of function tables and the sorting logic of the A-Z index.

2.2 Scope

We are testing Area 4. This includes:

Checking if function tables are correct.

Checking the A-Z index list.

Checking the navigation menu

(TEST)  Validation of the API documentation page link structures.

  Visual inspection of function and variable tables in modern browsers (Chrome/Edge).

  Testing the automatically generated alphabetical symbol index (A-Z index).

2.3 References

ISTQB Foundation Level Syllabus (Testing techniques).mkdocs-cdoc GitHub Repository.

3. Methodology / Approach

3.1 Test Techniques: We plan to use Equivalence Partitioning (EP) and Boundary Value Analysis (BVA) from the ISTQB syllabus.

3.2 Tools: We are using Python, pip, and MkDocs to run the Project

.

| Week | Activity |
| --- | --- |
| Week 3 | Test Plan finalization and submission. |
| Week 4-5 | Detailed Test Case design for Area 4 (HTML output and A-Z index). |
| Week 6-8 | Executing manual tests and reporting bugs for Area 4 features. |
| Week 9-10 | Final regression testing and preparation of the final project report. |

Entry Criteria:

- Python 3.x and Pip environment must be fully configured.

- The mkdocs-cdoc plugin must be installable and the example project must build without errors.

Exit Criteria:

- All planned test cases for Area 4 (Page Generation) must be executed.

- All identified critical and major bugs must be documented in the bug report table.

4.1 Chosen Testing Area & Description

Chosen Area: Area 4: Page Generation & Output Validation.

Description: This area is about the final HTML pages the user sees. It includes checking the API pages for each file, the overview tables, and the alphabetical index of symbols.

Example: Test Case Table Format

| TC ID | Title | Preconditions | Steps | Expected Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-001 | [Short title] | [What must be true before execution] | [Step-by-step actions] | [What should happen] | [Pass/Fail/Blocked] |
| TC-002 |  |  |  |  |  |

Example: Bug Report Table Format

| Bug ID | Title | Severity | Priority | Status | Assigned To |
| --- | --- | --- | --- | --- | --- |
| BUG-001 | [Short description] | [Critical/Major/Minor/Trivial] | [High/Medium/Low] | [Open/In Progress/Closed] | [Name] |
| BUG-002 |  |  |  |  |  |

4.2 [Initial Observations]

What works: We ran the example project with mkdocs serve, and the navigation tree and file tables are generated correctly.

What is unclear: We need to see what happens if a source file is empty or only has macros without documentation.

Potential Risks: Very long function names or complex code structures might break the table layout in the browser.

5. Traceability

Show how this deliverable links to requirements, features, or other deliverables. Use a traceability matrix format where applicable:

| Requirement / Feature | Test Case(s) | Bug(s) Found | Coverage Status |
| --- | --- | --- | --- |
| [Feature name] | [TC-001, TC-002] | [BUG-001 or None] | [Covered / Partial / Not Covered] |

6. Metrics & Summary

Include quantitative data where applicable. Adapt metrics to the deliverable type:

| Metric | Value |
| --- | --- |
| Total test cases designed | 5 |
| Test cases executed | 5 |
| Pass / Fail / Blocked | 4 / 1 / 0 |
| Defects found (by severity) | Critical: 0, Major: 1, Minor: 1 |
| Code coverage (if applicable) | 85% |
| Static analysis issues found | 12 |

7. Issues, Risks & Recommendations

7.1 Open Issues

We are still exploring the connection between the Python parser and the final HTML templates.

7.2 Risks

If the source code has non-standard characters, the A-Z sorting might fail.

Performance risks if there are hundreds of source files to generate.

7.3 Recommendations

We should prepare "bad" C files (empty or broken) to see if the plugin crashes.

8. Individual Contributions

Each group member must document their specific contribution to this deliverable. This will be cross-referenced with Git commit history.

| Team Member | Contribution Description | Commits / PRs |
| --- | --- | --- |
| Samet Yıldırım | Project planning and lead activities | #1, #2 |
| Berkay Durmaz | Environment setup and architecture | #3 |
| Deniz Ege Bozkurt | Manual test case design and documentation | #4, #5 |
| Deniz Arda Cengiz | Automation scripts and static analysis | #6 |

9. Appendices

Sign-Off

All group members confirm that this deliverable represents their own original work and that all contributions are accurately attributed.

| Name | Signature / Confirmation | Date |
| --- | --- | --- |
| Samet Yıldırım | Confirmed | 23.03.2026 |
| Berkay Durmaz | Confirmed | 23.03.2026 |
| Deniz Ege Bozkurt | Confirmed | 23.03.2026 |
| Deniz Arda Cengiz | Confirmed | 23.03.2026 |